Sauk Valley Community College

March 26, 2018

Action Item 4.16

Topic:		 	Protection, Health and Safety Project Completion

Strategic Direction:  Goal 1, Objective 6 – Maintain and improve facilities, 			                        technology and equipment

Presented by:		Dr. David Hellmich and Frank Murphy

Presentation:

The Protection, Health and Safety Project below has been certified as complete by the architect/engineer.  Statements of Final Construction Compliance are attached.

- 2017 Abatement – This project abated asbestos from the current physics lab, nursing labs, and nursing classrooms on the second floor.  The total cost of the project was $827,161.29 – $22,838.71 under budget.

Recommendation:

The administration recommends the Board approve the attached Statement of Final Construction Compliance regarding the 2017 abatement project for submission to ICCB for action.