Sauk Valley Community College
April 28, 2014
Action Item 5.6
Topic:


Protection, Health and Safety Project Completions
Presented By:

Dr. George Mihel and Frank Murphy
Presentation:

The following Protection, Health and Safety Projects have been certified as complete by the architect/engineer.  Statements of Final Construction Compliance are attached.
Roof Replacement Project – A two-part project, it provided for the replacement of the roof on the east end of the building, including the Little Theatre roof. Total cost for this Project was $482,042.75 or $189,957.25 under the approved budget.

2013 Emergency Notification Project – This Project replaced the existing fire alarm panel with an ADA compliant system, providing synchronized emergency strobes and public address capabilities throughout the building.  Total cost for this Project was $212,109 or $109 over the approved budget.

2013 Electrical Improvements Project – This project provided for thermal imaging of existing electrical panels to identify and document circuit overloads and report the findings for repair and training of College staff.  In addition, existing circuits and panels that require modification were identified and will be submitted to the Board as a separate PHS project at a later date.  Total cost for this Project was $35,065 or $3,935 under the approved budget.

2013 Window Improvements Project – As in previous years, this project continued replacement of designated windows and framing in classrooms located on the second floor and included the installation of window treatments for these windows.  Total cost for this Project was $289,873.06 or $10,126.94 under the approved budget. 
Recommendation:
The administration recommends the Board approve the attached Statements of Final Construction Compliance regarding these Projects for submission to ICCB for action.
