Sauk Valley Community College
January 27, 2014
Action Item 4.1
Topic:


Project Completion for the Science Lab Renovations
Presented By:

Dr. George Mihel and Frank Murphy
Presentation:

Phase 1 of the Science Lab Renovations has been certified as complete by the architect/engineer.  A Statement of Final Completion is attached.  

This project renovated the eastern half of the third floor science labs.  Work included enclosing the existing labs through installation of walls on three sides as well as constructing new lecture classrooms and faculty offices adjacent to the labs.  Cabinetry, lab stations and fume hoods were replaced, with computer-aided instruction projection systems installed in the classrooms.  The facility infrastructure was also upgraded to provide adequate lighting, heating, electrical capacity and ventilation for all classrooms and labs.

Working with Wight Architects, the Board approved a Guaranteed Maximum Price (GMAX) price for the Science Labs project in the amount of $2,522,746.  Protection, health and safety funds and funding bonds were used to cover the expenses incurred.  
Protection, Health and Safety funds were expended to remove asbestos in the amount of $184,461.  This project was previously approved as complete by the Board at its March 2013 meeting.   Funding bonds were used for the general remodel expenditures and totaled $2,353,853.30.  The total cost expended for these projects was $2,538,314.30 or $15,568.30 over the approved budget.  The overage includes expenses outside the GMAX incurred by the College for the purchase of office furniture and installation of cabling to classrooms and labs done in-house rather than through the contractor. 
Recommendation:
The administration recommends the Board approve the final expenditure of $2,353,853.50 as shown in the attached Statement of Final Completion for the Science Lab Renovations Phase 1 Project for submission to ICCB for action.

