Sauk Valley Community College
January 27, 2014
Action Item 4.3
Topic:


Protection, Health and Safety Communications Project Completion
Presented By:

Dr. George Mihel and Frank Murphy
Presentation:

The Safety Communications Project has been certified as complete by the architect/engineer.  A Statement of Final Construction Compliance is attached.  

This Project involved the purchase and installation of a new radio system and radios for security staff and administrators.  In addition, security cameras for the east and north parking lots along with monitoring software and equipment were purchased and installed.  Total cost for this Project was $207,018.85 or $7,018.85 over the approved budget.
Recommendation:
The administration recommends the Board approve the attached Statement of Final Construction Compliance for the Safety Communications Project in the amount of $207,018.85 for submission to ICCB for action.
